RFI IDENTIFICATION

| RFI No.: | [RFI-001] | Date Issued: | [DD/MM/YYYY] |  |
| --- | --- | --- | --- | --- |
| Project: | [Project Name] | Response Required By: | [DD/MM/YYYY — 5 working days standard] |  |
| Submitted By (Contractor): | [Contractor Company] | Submitted To (Client / Engineer): | [Client / Engineer Name] |  |
| Contract Ref.: | [Contract / PO No.] | Discipline: | [Fire / Integration / MEP / Civil / Other] |  |
| Priority: | [Urgent / Normal] | Drawing / Document Ref.: | [Drawing No. / Spec. Ref.] |  |

SUBJECT

[One-line subject — e.g. Clarification required on gas solenoid valve specification]

QUESTION / INFORMATION REQUIRED

[Describe clearly what information or clarification is required. Be specific — reference drawing numbers, specification clauses, and dimensions where applicable. Example: Drawing ELEC-DWG-003 Rev A shows the gas solenoid valve SOV-001 as a 24VDC normally-closed type. However, the equipment specification Spec §3.2 references a 230VAC coil voltage. Please confirm the correct coil voltage for SOV-001 to allow procurement to proceed. This is on the critical path for panel fabrication.]

IMPACT IF NOT RESOLVED

| Impact on Programme: | [e.g. Panel fabrication on hold — 2 week delay risk] | Impact on Cost: | [e.g. None / SAR ___ potential variation] |  |
| --- | --- | --- | --- | --- |
| Critical Path Item? | [Yes / No] | Work Activity Affected: | [Panel fabrication / Installation / Commissioning] |  |

ATTACHMENTS

| No. | Document / Attachment | Rev. / Date | Remarks |
| --- | --- | --- | --- |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |

CLIENT / ENGINEER RESPONSE

[Client / Engineer to complete this section. Example: Confirmed — SOV-001 coil voltage is 24VDC as shown on drawing ELEC-DWG-003. The specification clause §3.2 contains a typographical error — it will be corrected in the next drawing revision. Contractor to proceed with 24VDC coil procurement. Revised drawing to be issued within 5 working days.]

| Responded By: | [Client / Engineer Name] | Response Date: | [DD/MM/YYYY] |  |
| --- | --- | --- | --- | --- |
| Signature: |  | RFI Status: | Open / Closed / Partially Closed |  |

DISCLAIMER

Generic reference template by FreeDocumentsHub.com. Not certified advice. User assumes full responsibility.

FDH-PM-080  |  FreeDocumentsHub.com  |  doers.ifti@gmail.com  |  [DELETE THIS LINE BEFORE USE]